## Slide 1: The Power Rangers: Project Plan
Members: Brooks Arthur, spencer yates, prosper jibunor, Amaya bryant

## Slide 2: Calculator App
Initial Prototype
A simple application which will do simple addition, subtraction, multiplication, and division.
Feature Implementation
Most product development will focus on the addition and implementation of 6 features.

## Slide 3: Features
Unit Conversion
Conversion between measuring units (Mile – Kilometer, Celcius – Fahrenheit, calorie – joule, ounce - gram)
Money Conversion
Conversion between different currency types and amounts based on a timestamped value conversion.

## Slide 4: Features
Scientific Functions
Added functionality for tragicomic functions, exponential functions, factorials, and square roots.
Advanced Functions
Added functionality for automatic percentage calculations, radians and degrees calculation, and ability to do calculations using constants (pi, e, etc.)
Color Picker
Added functionality for use to customize the appearance of the calculator (dark mode, font selection, font size)

## Slide 5: Milestones
Milestone 1
Canvas Page Setup
Due: 10/21/2023
Milestone 2
Prototype Creation
Due: 11/3/2023
Milestone 3
Creation of Features 1-3
Due: 11/10/2023

## Slide 6: Milestones
Milestone 4
Implementation of Features 1-3
Due: 11/17/2023
Milestone 5
Creation of Features 4-6
Due: 11/24/2023
Milestone 6
Implementation of Features 4-6
Due: 12/1/2023
Milestone 7
Project Submission and Final Testing
Due: 12/11/2023

## Slide 7: Tests
Unit Tests
Leading up to the integration milestones members will create and run unit tests to ensure functionality.
Integration Tests
We will be using the “Big Bang” integration testing approach at the end of each integration milestone.
Regression Tests
Regression tests will be developed after the creation of the first prototype and added to over the course of development, after each integration milestone.
Acceptance Tests
Acceptance testing will take place during the final phase of development, after the completion of milestone 6.